Thank you evaluators, this document can be used to understand the contributions & work log of the individual team members. Please note that all supporting screenshots for consistent progress like GMeet discussion screenshots, calendar invites, working on Overleaf etc. are already present in the submitted report (details included in the report Appendix. sec.)

Minutes of Meetings

# Meeting 1

Date & time: August 12 & 7.30pm to 8.30pm

Participants: All members

Agenda: General introduction and discussion of goals of the project

Discussions and decisions:

- Discussed the questions that we have to answer at the end of the project.

- Fixed internal deadline as Aug 27

- Shared video links of previous presentations

- Have decided to go through dataset thoroughly and find missing values and do basic exploratory work

Next meeting: Aug 16 @7.30pm

Agenda: Will finalise the questions and compare the exploratory work completed and decide further

# Meeting 2

Date & time: August 16 @ 8.30pm to 9pm

Participants: All members

Agenda: Will finalise the questions and compare the exploratory work completed and decide further

Discussion & decisions:

- Discussed some questions for the project.

- Decided to do preliminary EDA separately and compile the results

Next meeting: August 18 @ 9.30pm to 10pm

Agenda: Compile EDA results and discuss further steps

# Meeting 3

Date & time: August 18 @ 9.30pm to 10.30 pm

Participants: All members

Agenda: Exploratory Data Analysis (EDA) work proposed/completed by all team members

Discussion & decisions:

- Discussed the EDA work and analytical questions of all members.

- Several questions/analyses were found to be overlapping.

- Based on the discussion, the work was divided into 12 GitHub issues, with individual responsibilities.

Next meeting: August 29 @ 9.30pm to10.30 pm

Agenda: Complete the assigned GitHub issues with EDA and discuss further steps.

# Meeting 4

Date & time: August 29 @ 9.30pm to 10.30 pm

Participants: All members

Agenda:

- Review the completion status of all assigned GitHub issues, then discuss the final stage of the project.

- Focus on polishing the interactive dashboard and final report and Review the final presentation with the project document.

Discussion & decisions:

- All assigned issues were reviewed and found that all team members completed their respective EDA and analysis tasks successfully and contributed to the project as planned.

- The team will now focus on, so polishing the interactive dashboard and ensuring insights are presented clearly , then polishing the technical report.It is also ensuring that the final presentation tells a clear story of interactive dashboard.

Next meeting: September 05 @ 7.30pm to 8.30 pm

Agenda: The project is now in the final stage. Members will review the final dashboard, technical report and presentation and make necessary polishing changes before final submission.

# Meeting 5

Date & Time: September 05, 2026, 7:30 PM to 8:30 PM
Participants: All Members

### Agenda

Discuss the final stage of the project.

Review and polish the interactive dashboard and final report.

Review the final presentation and project documentation.

### Discussion & Decisions

- The team reviewed the current status of the project and discussed the remaining work before final submission.

- The interactive dashboard was reviewed by all members. Some changes and improvements were discussed to make the dashboard more clear, useful and easy to understand.

- The final technical report was also reviewed. Members discussed some corrections and improvements in the report so that the analysis, findings and dashboard are properly explained.

- The team decided to make the necessary changes in the dashboard and report based on the discussion.

- The team also discussed preparing and including the processed dataset used for the project so that the final project contains the required cleaned/processed data along with the analysis and visualizations.

### Next Meeting

Date & Time: September 06, 2026, 8:30 PM to 10:30 PM

Agenda:
Final review of the interactive dashboard, processed dataset, technical report and presentation. Make any last corrections and polishing changes required before the final project submission.

# Meeting 6

Date & Time: September 06, 2026, 8:30 PM to 10:30 PM
Participants: All Members

### Agenda

- Review the final dashboard changes and suggestions.

- Discuss feedback and remaining work before submission.

### Discussion & Decisions

- Dugra Sir’s suggestions for the Product, Seller and Overview pages were reviewed and discussed. The main focus was on improving the dashboard layout, combining related charts, adding dumbbell charts for review ratings, highlighting poor-performing categories/sellers, and making the weekly order volume dynamic.

- For the Overview page, it was suggested to improve the state-wise order and late-delivery visualization and show the top/bottom products and sellers based on weekly volume and reviews.

- Bala is working on implementing these dashboard changes based on the suggestions.

- Dugra Sir also suggested that other team members should review the updated dashboard and provide their feedback/suggestions so that necessary changes can be completed before final submission.

- Somsubhra is working on the final report writing and documentation, incorporating the project analysis, findings and dashboard-related changes.

- Jeleshiya is working on processing and preparing the data required for the final project and dashboard.

- Sourish helped sourcing charts and other works.

### Next Meeting

Date & Time: September 08, 2026,  8.30 PM to 10:30 PM

Agenda: Review the updated dashboard after implementation, provide final feedback, and complete the remaining work for final project submission.

### Meeting 7

Date & Time: September 08, 2026,  10.30 PM to 1:30 AM

Participants: All Members

### Discussion & Decisions:

- Somsubhra, Jeleshiya and Sourish worked together on the final report, making corrections in the live call.

- Bala added contents for Issues 3 and 4 he completed. He also showcased the dashboard pages to others. Durga suggested some minor changes.

- Somsubhra allotted some part of report review to other team members including Sourish, Jeleshiya and Durga.

- First draft of pending sections completed in the live call

### Next Meeting

Date & Time: September 10, 2026,  8.30 PM to 10:30 PM

Agenda: Review of project report and discussion of presentation

(Note: Between the September 8 meeting and the next meeting, members in group of 2 or 3 called and worked on the report. Other messaging platforms were used during the process. Since, all these communications were informal, they were not included in MoM)

### Meeting 8

Date & Time: September 10, 2026,  8.30 PM to 9:30 PM

Participants: All Members

Agenda: Review of project report and discussion of presentation

### Discussion & Decisions:

- The report was reviewed one last time before the submission, which Somsubhra volunteered to complete.

- Bala showcased the dashboard pages.

- Sourish checked the code provided in the report to run our repo

- Presentation was discussed. Some changes in slides were suggested and made live.

- Who to present which slides were decided and a trial run was scheduled for the next day.